Sprint Backlog

Group: 4

Team Members:

| Tal Klerman | 207476516 | Tal.Klerman@e.braude.ac.il |
| --- | --- | --- |
| Liem Dahan | 318678109 | Liem.Dahan@e.braude.ac.il |
| Lior Nissanov | 211912290 | Lior.Nissanov@e.braude.ac.il |
| Michal Pomiankevich |  | Michal.Pomiankevich@e.braude.ac.il |

Submission date: 06/12/2025

SCRUM master: Tal

Product owner: Michal

Week 3:

| Est. Time | Assigned To | Task |
| --- | --- | --- |
| Activity diagram: |  |  |
| 6h | Tal | Table reservation diagram |
| 4h | Tal | Subscription report diagram |
| Class diagram: |  |  |
| 4h | Liem, Lior | Define overall class structure |
| 4h | Liem, Lior | Add entities & relationships |
| 3h | Lior | Add methods & responsibilities |
| 2h | Michal | Integrate architecture elements |

Total time: 23h

Week 4:

| Est. Time | Assigned To | Task |
| --- | --- | --- |
| Sequence diagram: |  |  |
| 6h | Liem | Table reservation diagram |
| 4h | Lior | Subscription report diagram |
| - |  |  |
| 4h | Tal | Create Package diagram |

Total time: 10h

Week 5:

| Est. Time | Assigned To | Task |
| --- | --- | --- |
| Server prototype: |  |  |
| 4h | Liem | Connect server to database |
| 4h | Liem | Create DB tables |
| 3h | Lior | Display client IP, host name & connection status |
| 4h | Lior | Support reading & updating Order table |
| Client prototype: |  |  |
| 4h | Michal | Build basic client GUI |
| 3h | Michal | Display Order table data in GUI |
| 5h | Liem | Allow updating order_date & number_of_guests |
| 4h | Liem | Send update request to server |

Total time: 31h

Week 6:

| Est. Time | Assigned To | Task |
| --- | --- | --- |
| Integration testing: |  |  |
| 4h | Michal | Test reading data from server |
| 5h | Lior | Test updating data through client |
| - |  |  |
| 2h | Tal | Create UML export package |
| 1h | Liem, Lior | Build final JAR files |
| 0.5h | Liem | Upload final version to GitHub |
| 0.5h | Michal | Upload ZIP to Moodle |

Total time: 13h

Total sprint est. time: 77h